## Slide 1: UPI ARM Sprint Demo
DEMO 4
gwest@redhat.com
Nov 7, 2019

## Slide 2: Changes
In setup-manifests
  Remove the dns zones
  Preserve order of settings in json
  Cleanup formatting of cloud provider json settings
  Fix creation date time to be null in proper format.
  Delete machinesets in gw/openshift
  Update resource group name in gw/openshift
In setup-variables – Automatically set the RHCOS image destination
Added Standard_D2s_v3, Standard_D4s_v3, Standard_D8s_v3 as available vm types in template.

## Slide 3: Fixed Ingress Bug
Explored various ingress strategies with edge team
Changed Ingress to host-network to be compatibile with Azure Load Balancer.
Implemented in setup-host-network.sh
Long term node-port may be a better alternative, but currently it appears to require more exploration.

## Slide 4: Fixed Image/Registry Bug
The OpenShift Image Registry was failing.
This was due to trying to use the wrong resource group.
Did a cleanup of gw/openshift manifests
Added update of gw/openshift/99_cloud-creds-secret.yaml to make sure correct resource group is used.

## Slide 5: Bug Fixes
Allow as little as 2 compute nodes (Limited by Ingress Operator)
Fixed Standard_DSx (DS3) storage type
Added a abort of ARM Deployment failed (BZ Reported a failed on bootstrap, when the reality the deployment Failed)
Added missing install-config.yaml.example

## Slide 6: New Tiny Deploy Tested
2 Compute Nodes
Standard_D2s_v3 vm

## Slide 7: Tiny Deploy - Succes

## Slide 8: Tiny Deploy - Max Out Utilization

## Slide 11: Current Status
Completed
  Ingress Bug – Working
  Identity and Access – Working
  Registry – Working
  Automated changes for resource group name - Working
WIP
  Stress test installation – 5 Successful deploymets so far)
  Identify Flakeys
  Look at PR comments and work to resolve
  Merge enhance sanity PR
  Work on Bug Reports

## Slide 12: Where’s it at:
https://github.com/glennswest/ocpupi4azure/tree/master/arm