## Slide 1: UPI ARM Sprint Demo
DEMO 3
gwest@redhat.com
Oct 25, 2019

## Slide 2: WIP
Delete the Bootstrap Ignition after successful bootstrap
Fix wildcard app load balacer - size 2
Add azure cloud provider - size 3 – In Progresss – Pending Blocker
Dns local or automation - size 2
Work to support ci of azure arm upi - need help from someone who does ci
Cleanup of scripts

## Slide 3: Cleanup bootstrap.ign after ignition

## Slide 4: Changes to App/InfraLB
Removed Wildcard Zone Parameter
Removed references to Wildcard zone parameter
Changed interface name to resourceGroup()App ie gswx1app
Changed setup script to precreate the public IP for the InfraLB
Added name of app loadbalancer to parameters for node creation
In node template added the ip into the app loadbalancer

## Slide 5: Wildcard IP For Apps

## Slide 6: AppLoad Balancer

## Slide 7: App Load Balancer Hosts

## Slide 8: Minor Enhancements
Updated readme.md to point to overview
Make region a environment variable
Change default region to Central US
Change to use rhcos.vhd internally after copy of image
Switch to use ga 4.2 rhcos image

## Slide 9: Cloud Provider
Switch to use user-assigned identity
Change the version for vm api version to 2018-06-01
Add in to azsetup the creation of the userid
Added in login in to service principle via osServicePrinciple.json

## Slide 10: Identity Created

## Slide 11: Identity Detail

## Slide 12: Demo
4.2 GA Code
Azure Cloud Provider WIP
  Identity Created
  Service Principle Used
  Manfests manually changed – Resource Group/identity releated
  Fixed Mentioned above

## Slide 30: Cloud Credential crashed a few times

## Slide 33: Current Status
Completed
  Initial Overview Presentation Created – Will keep it updated
  Initial Proof of concept on setup of cloud provider testing in progress
New Cards
  Move to 4.3
  Automate the manifests changes for identity, and resource group name

## Slide 34: Resolved Issues
Resolved Issues
  Cluster not booting due to manifests missing
  Qouta issues resolved.
Blockers

## Slide 35: Where’s it at:
https://github.com/glennswest/ocpupi4azure/tree/master/4.1