## Slide 1: UPI ARM Sprint Demo
DEMO 2
gwest@redhat.com
Oct 11, 2019

## Slide 2: WIP
Reconfigure internal load balancer to handle node boots - size 2
Fix wildcard app load balacer - size 2
Chance scripts to parametrise resource group name - size 1
Change to use 4.2 nightlies - size 2
Add azure cloud provider - size 3
Dns local or automation - size 2
Add bastion for debug - size 1
Work to support ci of azure arm upi - need help from someone who does ci
Cleanup of scripts

## Slide 3: Internal Load Balancer – Created

## Slide 4: Internal Load Balancer - Working

## Slide 5: Internal Load Balancer – Backend Pool

## Slide 6: Kubelet Issue – 4.1 Flake?

## Slide 7: Other masters seem ok

## Slide 8: Azure VHD
Currently Azure (VHD) VM Images are just stored in a storage account
Every time you run the ARM template due to this we must “copy” the image into the resource group used by the ARM template
Note that a normal “RHEL” Image has a different mechanism, that effectively includes distribution of images to all av zones, and speeds up the vm spin up. (10-20 minutes of extra time for storage account)

## Slide 9: Card – Parametertised scripts
Scripts have been changed to support giving the resource group on command line

## Slide 10: Card – Move to 4.2
Changed Folder structure to be version independent
Added nightly build “Internal” script to pull installer
Changed rhcos version and storage account source
Change scripts to reflect above

## Slide 11: Change version of OpenShift for ARM UPI
Change the RHCOS Image name in azuredeploy.parameters.json
Change image variable in set_azarm.sh

## Slide 12: First 4.2 Nightly Deployment Success

## Slide 13: Current Status
Working:
  Internal Load Balancer is Fixed and Working
Not Done/Not Working:
  Ssh not working to masters/nodes

## Slide 14: Where’s it at:
https://github.com/glennswest/ocpupi4azure/tree/master/4.1