## Slide 1: UPI ARM Sprint Demo
DEMO 3
gwest@redhat.com
Oct 11, 2019

## Slide 2: WIP
Delete the Bootstrap Ignition after successful bootstrap
Fix wildcard app load balacer - size 2
Add azure cloud provider - size 3 – In Progresss – Pending Blocker
Dns local or automation - size 2
Work to support ci of azure arm upi - need help from someone who does ci
Cleanup of scripts

## Slide 3: Cleanup bootstrap.ign after ignition

## Slide 4: Minor Enhancements
Updated readme.md to point to overview
Change default region to Central US

## Slide 5: Current Status
Testings Pending
  Azure Cloud Provider
  App Load Balancer/Portal
New Cards
  4.3 – Test Bare Metal – In progress
  Introduction/Overview Presentation
    Include How To various subjects
      Changing Internal IP’s
      Changing Versions
      Adding More Workers

## Slide 6: Resolved Issues
Resolved Issues
  SSH Not Working to masters – ssh key had extraneous character
  Masters Not Booting – DNS Address Issue Fixed
Blockers
  Azure Quota – Requested yesterday – Still not resolved

## Slide 7: Where’s it at:
https://github.com/glennswest/ocpupi4azure/tree/master/4.1