## Slide 1: UPI ARM Sprint Demo
DEMO 3
gwest@redhat.com
Oct 11, 2019

## Slide 2: WIP
Delete the Bootstrap Ignition after successful bootstrap
Fix wildcard app load balacer - size 2
Add azure cloud provider - size 3 – In Progresss – Pending Blocker
Dns local or automation - size 2
Work to support ci of azure arm upi - need help from someone who does ci
Cleanup of scripts

## Slide 3: Cleanup bootstrap.ign after ignition

## Slide 4: Initial Test 4.2GA with Azure Cloud Provider

## Slide 5: Changes to App/InfraLB
Removed Wildcard Zone Parameter
Removed references to Wildcard zone parameter
Changed interface name to resourceGroup()App ie gswx1app
Changed setup script to precreate the public IP for the InfraLB
Added name of app loadbalancer to parameters for node creation
In node template added the ip into the app loadbalancer

## Slide 6: Wildcard IP For Apps

## Slide 7: Minor Enhancements
Updated readme.md to point to overview
Make region a environment variable
Change default region to Central US

## Slide 8: Current Status
Testings Pending
  App Load Balancer/Portal
Completed
  Initial Cloud Provider Test Completed
New Cards
  4.3 – Test Bare Metal – In progress
  Introduction/Overview Presentation
    Include How To various subjects
      Changing Internal IP’s
      Changing Versions
      Adding More Workers

## Slide 9: Resolved Issues
Resolved Issues
  SSH Not Working to masters – ssh key had extraneous character
  Masters Not Booting – DNS Address Issue Fixed
Blockers
  Azure Quota – Requested yesterday – Still not resolved

## Slide 10: Where’s it at:
https://github.com/glennswest/ocpupi4azure/tree/master/4.1